## Slide 1: Agile Development Using Scrum
ChadaTech – Final Sprint Review and Agile Evaluation
Tariq Mack | CS-250 | Professor Arthur McWain

## Slide 2: Scrum Roles and Responsibilities
Scrum Master: Guides team through Scrum, facilitates meetings, removes impediments
Product Owner: Represents the customer, manages the Product Backlog, prioritizes features
Development Team: Delivers functional software in each sprint, cross-functional and self-organized
Tester: Ensures that each user story meets quality standards through test cases and verification

## Slide 3: SDLC Phases in an Agile Framework
Requirements: Captured as user stories and discussed in backlog grooming
Design: Done collaboratively and iteratively
Development: Executed in sprints with continuous integration
Testing: Happens concurrently with development
Deployment: Small, frequent, and often automated
Maintenance: Feedback is constantly integrated into future iterations

## Slide 4: Scrum Events and Supporting Tools
Sprint Planning: Sets goals and defines tasks
Daily Standups: Brief status updates to stay aligned
Sprint Reviews: Demonstrate completed work to stakeholders
Retrospectives: Reflect on the sprint and identify improvements
Tools: Jira, Trello, Slack, Google Docs, Confluence

## Slide 5: Agile vs. Waterfall: Key Differences
Waterfall: Linear, sequential process; poor adaptability
Agile: Iterative, flexible, allows for continuous feedback
Waterfall locks requirements early; Agile welcomes changes
Agile enables better customer collaboration and faster value delivery

## Slide 6: Why Agile Was Ideal for SNHU Travel
Evolving requirements (e.g., hotel booking feature) demanded flexibility
Continuous feedback ensured the product matched client needs
Agile allowed the team to deliver working software frequently
The team maintained strong collaboration using Scrum ceremonies

## Slide 7: Lessons Learned and Recommendations
Clear roles and ceremonies helped maintain structure
Communication tools like Slack and shared docs improved collaboration
Agile is well-suited for client-driven, evolving projects
Recommend organization-wide adoption of Scrum framework

## Slide 8: References
1. Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. https://scrumguides.org
2. Pressman, R. S., & Maxim, B. R. (2014). Software Engineering (8th ed.). McGraw-Hill
3. Sommerville, I. (2016). Software Engineering (10th ed.). Pearson
4. Beck, K. et al. (2001). Agile Manifesto. https://agilemanifesto.org